SRG FIT

STRENGTH. COMPASSION. LEGENDARY SUPPORT.

App Development Master Roadmap

v7.0  •  March 2026

# Section 1: Immediate Priorities

## 1.1 Open Items

| # | Feature | Description | Status |
| --- | --- | --- | --- |
| 1 | Email Invites (Resend) | Upgrade sender to noreply@srgfit.training once domain verified with Resend | Pending |
| 2 | Coach Dashboard Mobile | Nav and tap targets need responsive fixes | Bug Fix |
| 3 | FatSecret IP Whitelist | Add 44.199.250.80 to platform.fatsecret.com API Keys > IP Restrictions | Config Only |
| 4 | Stripe Live Test | Verify checkout.session.completed webhook fires correctly in live mode | Verify |

## 1.2 Technical Debt Still Pending

- client/page.tsx — extract TodayTab (~260 lines inline). NutritionTab/TrainingTab/BillingTab already done as pattern.

- STRIPE_WEBHOOK_SECRET — confirm live webhook signing secret in Vercel

- NEXT_PUBLIC_USDA_API_KEY — rotate exposed key, add fresh one to Vercel

- ANTHROPIC_API_KEY — add to Supabase Edge Function secrets

# Section 2: Recently Completed (March 2026)

## 2.1 Auth & Invite Flow — WORKING

- Email templates use token_hash flow — no Supabase domain in redirect chain

- Auth callback handles PKCE code exchange and token_hash (invite/recovery/magic link)

- Set-password: OTP-first flow (Step 1 verify, Step 2 set password). Works on mobile.

## 2.2 Join / Signup Flow — WORKING

- srgfit.app/join: name + email + plan selector + 7-day trial. Card collected upfront, nothing charged for 7 days.

- Webhook: creates Supabase auth user → client record → subscription row → invite email

- Success page personalised with client first name

## 2.3 Onboarding Wizard — WORKING

- 8 steps with auto-save to client_intake_profiles. Guards against re-entry.

- Works for join-page and manually invited clients. Profile input focus bug fixed via React context.

## 2.4 Coach Review System — DONE

- Urgency countdown: green 16+ hrs / yellow 8 hrs / red under 2 hrs

- Loom-style recording: screen+cam PiP on desktop, camera-only on mobile

- Client Today tab: unseen review cards expand inline — video + notes, dismiss stamps seen_at

## 2.5 Goals, PRs & Milestones — DONE

- Coach-set goals with deadline, progress bar on client dashboard and profile

- Auto-complete: strength goals trigger on new PR hit

- detectPRsAndMilestones() fires fire-and-forget after every workout completes

- Consistency milestones at 1, 5, 10, 25, 50, 100 workouts. Celebration cards on Today tab.

## 2.6 Exercise Library — REBUILT

- 1,560 exercises created from Supabase storage (exercise-videos bucket)

- Folders: Back(173), Biceps(78), Chest(135), Shoulders(224), Triceps(50), Legs(364), Forearms(14), Full Body/Cardio/Plyo(432), Stretching(91), Yoga(52)

- 435 exercises have female demo videos matched via _female suffix

- Pagination: 25/page + Load More — prevents browser crash. Static thumbnails, video loads on click only.

- Duplicate button (⧉) clones exercise and opens it in edit mode immediately

## 2.7 Nutrition Tab — CLEANED UP

- Barcode scanner fully removed — input is faster and more reliable

- Add modes: Search Foods, Quick Add, Saved Foods (3-col grid)

- FatSecret routed via Supabase Edge Function (nutrition-search) — outbound IP 44.199.250.80

- USDA fallback still in place. food_entries RLS policies added. nutrition_daily_logs recreated.

## 2.8 Scheduling System — DONE

- Client profile now has a Schedule tab (src/components/coach/ScheduleTab.tsx)

- Month calendar grid showing workout_sessions + calendar_events for that specific client

- Click any day → modal: Workout (blank or from template, copies exercises) or Event (check-in call, consultation, rest day, coach note)

- Click existing item → remove confirm. Multi-session templates schedule consecutive days.

- Coach calendar page rebuilt as cross-client overview with same + Workout / + Event buttons

## 2.9 Call Request Flow — DONE

- Client "Request a Call" modal: 3 time slots + note → saves to call_requests, fires push to coach

- Coach messages tab: pending requests with Approve (paste Zoom link) / Decline

## 2.10 Performance & Polish — DONE

- Client dashboard: 11 sequential awaits → 1 Promise.all (noticeably faster on mobile)

- Coach client profile: 12 sequential awaits → 1 Promise.all

- Mobile audit: input font-size:16px, tap-highlight transparent, safe-area-inset-bottom on nav

- Cancel flow: 3-step bottom sheet, survey saved to cancel_survey_responses

- Database: dropped 8 zombie tables, added indexes on messages, community RLS for client deletes

# Section 3: Launch-Required Features Still Needed

## 3.1 Daily Check-in Streak Detection

- 30-day daily check-in streak milestone (foundation exists in milestones table, needs streak logic)

## 3.2 PWA Setup

- manifest.json: name "SRG Fit", display standalone, theme #00C9B1, bg #080810

- SRG shield favicon, apple-touch-icon, PWA icon 192x192 + 512x512

- "Add to Home Screen" prompt on first client login after onboarding